Exercise 5 — Freeze the Requirements Baseline

练习 5：冻结需求基线

| When 何时 | 80–88′ of the lesson · 8 minutes · in this room · on paper课内第 80–88 分钟 · 8 分钟 · 在教室里 · 纸面完成 |
| --- | --- |
| Due 何时交 | Hand this sheet to the instructor before you leave 下课前把本纸单交给任课教师 |
| Team 组号 | 1 Team name 团队名：GuiMini Leader 组长：Zubkova Anastasiia |
| Date 日期 | 2026-10-12 Present 出席：Zubkova Anastasiia, Gorbunova Anna, Manaeva Daria, Chicheva Daria, Shchelokova Kseniia, Nartynov Matvei |

1. Must items — count them 必须项，并数一数

More than 12 is a warning sign. A Must list that long is a wish list wearing a label. 超过 12 条就是警告。 这么长的 Must 清单是”许愿清单”贴了个标签。

| # | Requirement ID | Statement（一条一个能力，用 “The system shall…”） | Priority | Owner |
| --- | --- | --- | --- | --- |
| 1 | R-101 | The system shall allow users to choose a personalized learning path, such as HSK preparation, travel, daily communication, study, or work. [INT-02, INT-03, INT-05, INT-10] | Must | Gorbunova Anna |
| 2 | R-102 | The system shall provide gamification and achievement features to motivate continuous learning, including streaks, challenges, or achievements. [INT-08] | Must | Shchelokova Kseniia |
| 3 | R-103 | The system shall provide topic-based and scenario-based Chinese vocabulary learning for daily life, travel, study, work, and basic communication. [INT-03, INT-04, INT-06, INT-09] | Must | Manaeva Daria |
| 4 | R-104 | The system shall provide vocabulary cards with Chinese characters, pinyin, translation, example sentences, and audio. [INT-01, INT-03, INT-04] | Must | Chicheva Daria |
| 5 | R-105 | The system shall provide listening and pronunciation practice for tones, natural speech, and exam-style listening. [INT-02, INT-03, INT-05, INT-08] | Must | Gorbunova Anna |
| 6 | R-106 | The system shall provide short quizzes for vocabulary, characters, pronunciation, grammar, scenarios, and HSK-style tasks. [INT-01, INT-05, INT-10] | Must | Nartynov Matvei |
| 7 | R-107 | The system shall save user progress through a simple registration and user profile. [INT-02, INT-05] | Must | Manaeva Daria |
| 8 | R-108 | The system shall provide a Mistake Notebook that records error types such as meaning, pinyin, tone, character, pronunciation, grammar, and time-limit mistakes. [INT-04, INT-05, INT-10] | Must | Zubkova Anastasiia |
| 9 | R-109 | The system shall provide personalized review based on the user's difficult words, weak areas, and Mistake Notebook records. [INT-01, INT-05, INT-08] | Must | Zubkova Anastasiia |
| 10 | R-110 | The system shall provide a Confusable Words section for similar meanings, pronunciation, tones, or characters. [INT-01, INT-07] | Must | Chicheva Daria |
| 11 | R-111 | The system shall provide an HSK preparation section with vocabulary, timed practice, mock-test style tasks, and practice by target level. [INT-01, INT-02, INT-05, INT-06, INT-10] | Must | Shchelokova Kseniia |
| 12 | R-112 | The system shall provide Offline Pocket Mode for saved words, HSK lists, survival phrases, and travel scenarios. [INT-03, INT-04, INT-09] | Must | Nartynov Matvei |

Count 计数：12　☒ ≤12 正常　☐ 13–20 偏多，本周必须砍掉 ____ 条　☐ >20 严重超载，今天就要重排

2. Won’t list — read it out loud 不做清单 —— 念出来

Read it out loud and make sure nobody objects. An empty Won’t column means you have decided nothing. 念出来，确认无人反对。空的”不做”清单说明你什么都没决定。 Every one of these must be something a user would plausibly ask for — otherwise it is not a decision, it is a decoration. 每一条都必须是用户可能提出的需求——否则那不是决定，是装饰。

| # | What we are NOT doing 本学期明确不做 | Why 我们为什么不做 |
| --- | --- | --- |
| 1 | Full AI chatbot | Several users already use translators or AI for explanations, but a reliable chatbot is too large for the first baseline and not required to validate GuiMini. |
| 2 | Live classes with teachers | GuiMini focuses on self-study, quizzes, review, and mini-program learning, not tutor scheduling or teacher-led courses. |
| 3 | Payment or premium subscription | Many interviewees said they would not pay monthly or need a free version, so monetization is outside this semester. |
| 4 | Handwritten Chinese character recognition | Writing characters is a real pain point, but recognition accuracy is technically risky; this version will focus on character learning and review first. |

3. The one requirement that carries the most risk 风险最大的那一条需求

Exactly one. If you cannot choose, you have not assessed them. 只一条。选不出来，说明你们没评估过。

| Requirement ID 需求编号 | R-108 |
| --- | --- |
| Why is it the riskiest 为什么它风险最大 | The Mistake Notebook is the riskiest requirement because it is the core personalization feature. Interviewees asked for mistake lists, weak-area statistics, repeated wrong phrases, and timed-test support. If the app cannot classify mistakes and turn them into useful review tasks, the feature becomes only a simple list. |
| Owner 责任人（一个人，不是”全组”） | Zubkova Anastasiia |

4. One sentence your team will use 一句话定位

If somebody outside the team asks “what does your product do?”, everyone says the same thing. 组外的人问”你们的产品是做什么的？“，全组回答必须一致。

GuiMini helps Chinese learners build practical vocabulary, pronunciation, character, and grammar skills through personalized learning paths, mistake-based review, HSK preparation, and offline study tools.

5. Confirm before handing in 交回前确认

☒ We listed 10 interviews and they are not all from our own team ☒ Every Must item above has a source record ID ☒ Our traceability matrix has one screen showing it ☒ Our repository link opens  ☒ Somebody in this room read the Won’t list aloud

Handed in 交回：Zubkova Anastasiia　Time 时间：__________

This sheet is part of the M1 record. If it is missing at the end of the lesson, the Practice I is incomplete. 本纸单属于 M1 记录的一部分。下课时未交，实践 I 视为未完成。